|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Assignee Name** | **Email** | **Task** | **Duration (hours)** | **Dependency** | **Due Date** | **Note** |
| Eric Drummond | edrummond5@student.gsu.edu | **Task 3,**  Parallel Programming |  | Raspberry Pi, GitHub | October 22nd. 11:59 pm | Must turn in the report.  Send an email to the TA **(done).** |
| Richard Lin | rlin7@student.gsu.edu | **Task 4:**  ARM Assembly | 5 hours | Raspberry Pi,GitHub | October 22nd. 11:59 pm | When your task is complete, please enter done, and the date completed. |
| Johanna Beatty | jbeatty5@student.gsu.edu | **Task 5:**  Report | 5 hours | Google Docs, iMovie, GitHub, Youtube, | October 24th. 11:59 pm | When your task is complete, please enter done, and the date completed. |
| Michael Roussell | mroussell1@student.gsu.edu | **Task 1 and 6:**  Planning and Scheduling. Video Editing | 10 minutes Planning and 2 hours editing | 10 minutes Planning and 2 hours editing | October 25th. 11:59 pm | When your task is complete, please enter done, and the date completed. |
| Wha Jong | wjong1@student.gsu.edu | **Task  2,**  GitHub and Slack | 6 hours | Rasberry Pi | October 25th. 11:59 pm | When your task is complete, please enter done, and the date completed. |